## Slide 1: Why Health IT Projects Fail — And What To Do About It
The Failure-Aware Change Management Framework Mike Muin

## Slide 2: Why Health IT Projects Fail — And What To Do About It

## Slide 3
Subtitle: The Failure-Aware Change Management Framework
Notes: Field-tested, not theoretical. Establish that immediately.
Notes: This framework comes from field experience: Health IT projects that succeeded, projects that failed, and the more dangerous category — projects that failed quietly enough that no one could agree they had failed at all.
This is not a theory of change management from a conference room. It is about what happens inside hospitals when systems, workflows, and clinical behavior all have to change at the same time.

## Slide 4: The Pattern That Keeps Repeating
Content: Three statements — each a real project post-mortem:
“The system went live on time — but staff never really adopted it.”
“The process looked right on paper — but that’s not how anyone actually worked.”
“Leadership was supportive — until they weren’t.”
Subtext: These are not isolated failures. They are the same failure, wearing different clothes.
Notes: Open with recognition. Every person in the room has lived one of these. Don’t rush this slide — let it land before moving on.
Notes: Three statements appear again and again after Health IT projects disappoint.
“The system went live on time, but staff never really adopted it.”
“The process looked right on paper, but that is not how anyone actually worked.”
“Leadership was supportive, until they weren’t.”
These sound like three different failures. They are not. They are the same failure wearing different clothes.
The pattern repeats because most change management approaches are built to manage success. They are less good at managing the failure that is already forming under the surface.

## Slide 5: This Framework Starts From the Opposite Assumption
Content: Two-column contrast:
Traditional frameworks: Adoption is achievable. Resistance is the exception to be managed.
This framework: Failure is the default. Success is engineered.
Subtext: That is not pessimism. It is the discipline that traditional optimism consistently fails to supply.
Notes: ← This is the reframe that earns the room’s attention. Don’t soften it. The provocation is the point.
Notes: Most change frameworks are optimistic by design. They assume that if the right steps are followed, adoption will happen. Resistance is treated as the exception.
This framework starts somewhere less comfortable.
Failure is the default. Success is engineered.
Not because the people are incompetent. Not because the technology is bad. Not because the organization does not care. Failure is the default because clinical environments are complex, busy, political, and unforgiving.
Engineered does not mean over-planned. It means detected, owned, prevented where possible, and contained when prevention fails.

## Slide 6: 14 of 20 Ways This Can Fail Generate No Alert
Content:
In most project environments, failure is visible: a missed deadline shows on the plan, a budget overrun shows in the report, a system outage fires an alert.
In Health IT change management, the most consequential failures do not announce themselves. They accumulate — in the gap between what the stakeholder map says and what is actually happening, in the parallel process no one is tracking, in the data flowing incorrectly between systems that appear to be working.
Detection cannot be passive. It must be actively designed — with instruments, cadences, and named owners whose specific job is to look for things that are not announcing themselves.
Subtext: The question most commonly skipped in project planning: “How will we know if something is going wrong before it becomes a crisis?” It is skipped because it is uncomfortable — it requires looking for evidence that the project is not working, at the moment when organizational pressure demands you demonstrate that it is.
Notes: ← NEW SLIDE. This is the most important conceptual addition to the outline. The 14-of-20 number is the single most arresting fact in the framework. Give it a slide of its own before introducing anything else.
Notes: In most projects, failure announces itself. A missed deadline shows up on the plan. A budget overrun appears in the report. A system outage fires an alert.
In Health IT change management, the most consequential failures often make no noise.
A stakeholder who was supportive in month one drifts into disengagement by month four. No alert fires. A clinical champion starts to withdraw. No report captures it. Data begins flowing incorrectly between two systems that both appear to be working. No dashboard turns red.
This framework identifies twenty ways a Health IT implementation can fail. Fourteen carry a high risk of silent failure.
So the important question is not only, “Where could we fail?” The more neglected question is, “How will we know something is going wrong before it becomes a crisis?”
That question is uncomfortable. It requires looking for evidence that the project is not working, at the exact moment when the organization wants proof that it is.

## Slide 7: Core Statement. Governing Principles. Three Layers.
Content: Three elements:
The Core Statement:
“Change management is the disciplined management of failure across People, Process, and Technology — concurrent with project execution — to protect the integrity of the transition from the current to the future state.”
The five Governing Principles:
Start on day one, not day done — change management runs from the first planning meeting, not after delivery
Engineer for failure, not optimism — failure is the default; success is engineered through detection, ownership, prevention, and response
What you can’t see will hurt you most — silent failure requires active detection, not passive reporting
If everyone owns it, no one owns it — unified accountability for the transition must be deliberately assigned
Not all failure costs the same — response must be calibrated to consequence, especially when patient safety or clinician trust is exposed
The three layers:
People — the Behavior System
Process — the Execution System
Technology — the Enablement System
Subtext: The Core Statement defines the work. The Governing Principles keep the framework from becoming a checklist with better branding. The layers are not silos; they are three surfaces of the same transition.
Notes: This is the compressed orientation slide. Keep the principle explanations tight. The Core Statement appears here for the first time and will reappear at the close.
Notes: The framework starts with one sentence: the Core Statement.
“Change management is the disciplined management of failure across People, Process, and Technology — concurrent with project execution — to protect the integrity of the transition from the current to the future state.”
There are two phrases to hold onto.
“Concurrent with project execution” means change management starts on day one, not after go-live.
“Integrity of the transition” means the real goal is not launch. The real goal is a stable operating state after the launch.
From that Core Statement come five Governing Principles.
First: Start on day one, not day done. If change management starts after configuration, the most important decisions have already been made.
Second: Engineer for failure, not optimism. Assume the plan will break somewhere, then design the controls before it does. Failure is the default; success is engineered through detection, ownership, prevention, and response.
Third: What you can’t see will hurt you most. Silent failure needs active detection, not passive reporting.
Fourth: If everyone owns it, no one owns it. Accountability for the transition has to be assigned. It will not appear by goodwill.
Fifth: Not all failure costs the same. A training gap is recoverable. A patient safety event is not. The response has to match the consequence.
The framework then works across three layers: People, Process, and Technology. These are not silos. They are three surfaces of the same transition.

## Slide 8: Identify. Question. Implement.
Content:
Identify — take inventory of what belongs to each layer: who is involved, what workflows are changing, which systems are being deployed
Question — run six structured questions against each item identified
Implement — embed the answers into the live project as a running discipline, not a planning document
Subtext: This is not a one-time exercise. It runs from the first planning meeting through go-live and beyond.
Notes: The loop framing is intentional — it signals continuous iteration, not a completion event.
Notes: The framework is used in a simple loop: identify, question, implement.
Identify means taking inventory. Who is involved? What workflows are changing? Which systems, data flows, and infrastructure are in scope?
Question means running the same six questions against that inventory.
Implement means turning the answers into live project controls: checkpoints, trackers, detection schedules, prevention tasks, and response protocols.
The important point is that this is not a workshop exercise. It repeats at every major milestone, through go-live, and into sustainment.

## Slide 9: The Same Six Questions. Applied to Everything.
Content: Two columns of three:
What does success look like?
What are we taking for granted?
Where could we fail?
How will we know if something is going wrong? ← most commonly skipped
What do we do now to reduce the chance of failure?
If something fails, what do we do?
Subtext: Question 4 is the one that requires active design — a cadence, a method, and a named owner. Without it, detection is an intention, not a discipline.
Notes: Call out Question 4 explicitly and connect it back to Slide 4. The silent failure problem is why that question exists.
Notes: You do not need to memorize the six questions. Listen for the pattern: define success, expose assumptions, identify failure, detect it early, prevent what you can, and prepare for what still breaks.
First: What does success look like? It has to be specific enough that two people can agree whether it happened.
Second: What are we taking for granted? Every unconfirmed assumption is a risk wearing a nicer name.
Third: Where could we fail? Sort the answers by consequence: low, high, and irreversible.
Fourth: How will we know if something is going wrong before it becomes a crisis? This is the question most teams skip. It requires data, observation, conversations, behavioral signals, a cadence, and a named owner.
Fifth: What do we do now to reduce the chance of failure? Prevention without an owner and deadline is only intention.
Sixth: If something fails, what do we do? The response needs a trigger, steps, an owner, and a recovery target. For patient safety risks, the first step is containment. Stop the harm first. Understand it second.

## Slide 10: Two Types of Ownership. Both Are Required.
Content: Two-column contrast:
Methodology ownership — Change Manager Designs and maintains the approach. Runs the diagnostic instruments. Manages the detection cadence. Identifies problems and escalates them. Cannot close problems that require organizational authority.
Authority ownership — Project Sponsor / Executive Leadership Has the power to act on what the methodology surfaces: close a transition period, challenge a vendor, mandate a practice standard, remove a nominal owner who is not performing. Does not manage the methodology — creates the conditions under which it can work.
Subtext: When one operates without the other, the framework has structural gaps that no amount of tactical skill can close. A Change Manager without executive backing cannot close a permanent transition period. A Project Sponsor without a functioning methodology has no reliable signal that these problems exist.
Notes: ← NEW SLIDE. This replaces the generic “turning answers into action” slide from v1. The methodology/authority distinction is one of the framework’s sharpest structural insights and it was entirely absent from the previous outline.
Notes: The framework depends on two kinds of ownership.
The Change Manager owns the methodology: the instruments, the detection cadence, the analysis, and the escalation.
But the Change Manager cannot close problems that require organizational authority. They cannot physically close a transition period, remove a nominal owner, or mandate a clinical practice standard across a department.
That authority sits with the Project Sponsor and executive leadership. Their job is not to run the methodology. Their job is to act on what the methodology surfaces.
A Change Manager without executive backing can see the permanent transition period and have no power to close it. A Project Sponsor without a functioning methodology has no reliable signal that the transition has become permanent.
Both are required. Neither substitutes for the other.

## Slide 11: The Project Ends. The Framework Doesn’t.
Content: Two-column contrast:
What ends at go-live: the project structure, the implementation team, the launch milestones
What must continue: detection cadence, assumption tracking, stakeholder monitoring, process compliance checks, system health reviews — for a minimum of 12 months
Subtext: The framework ends when accountability has been formally transferred to operations — documented, deliberate, and complete. Until that transfer is confirmed, the project is not done. It is in an unmanaged transition.
Notes: Plant this early. It will be reinforced in each layer section and echoed directly in Synthesis.
Notes: Go-live ends the launch phase. It does not end the work.
The implementation team may leave. The milestone plan may close. The intense pre-launch activity may stop.
But the detection cadence, assumption tracking, stakeholder monitoring, process compliance checks, and system health reviews must continue for at least twelve months.
The framework ends only when ownership has been formally transferred to operations, and when the receiving teams have the tools, knowledge, and authority to keep running what they have inherited.
Not when the transfer is announced. When it is verified.

## Slide 12: Technology — The Enablement System
Content:
What it is: the most visible layer — the system with a name, a vendor, a launch date, and a price tag
The visibility trap: the fact that you can point to the system does not mean the system is working
The real success test: the right system, reliably accessible, easy enough to use that people choose to use it, measurably improving the work it was meant to support — and that remains true long after launch
Notes: The “you can point to it” framing cuts through the common assumption that a running system is a successful one.
Notes: The Technology Layer is the most visible layer. It has a vendor, a name, a launch date, and a price tag.
In the Technology Layer, engineered success means adoption is designed, measured, and sustained. It is not inferred from go-live.
That visibility creates overconfidence.
A system that exists is not the same as a system that works. A system that is running is not the same as a system that is being used correctly, consistently, and safely.
Technology success means the right system is in place, reliably accessible, easy enough that staff choose to use it, and measurably improving the work it was meant to support.
And that has to remain true after launch day.

## Slide 13: Organisations Declare Victory at Precisely the Wrong Moment
Content: Timeline visual:
Launch → support withdrawn → small problems accumulate → workarounds normalize → quiet deterioration → visible failure (months later)
Subtext: Adoption is the real measure — not whether the system can be used, but whether it is being used as intended, consistently, across all staff and all conditions. A system that staff work around has failed, regardless of how well it was built.
Notes: This is the most important single point in the Technology section for a non-technical audience. The timeline visual makes the failure mechanism concrete.
Notes: The most dangerous assumption in Health IT is that going live means the technology has succeeded.
After launch, support begins to withdraw. Small issues accumulate. Staff find workarounds for friction points. Those workarounds become habits.
Months later, what looks like a technology failure has often been building since the week after launch.
The real measure is adoption. Not whether the system can be used, but whether it is being used as intended, by the right staff, across real conditions.
A system that staff work around has failed, no matter how smoothly it launched.

## Slide 14: Where Technology Actually Fails
Content: Table — one row per failure area, ⚠ marked:
T1 · Wrong system selected ⚠
T2 · Access and infrastructure failures
T3 · Data accuracy and system connections ⚠ ← highest patient safety risk
T4 · Staff not using the system ⚠
T5 · System does not improve the work ⚠
T6 · Decline after launch
Subtext: 4 of 6 can fail without any obvious warning sign. T3 — data accuracy — is the most dangerous: errors here can affect patient safety, are often invisible until someone acts on wrong information, and are frequently misdiagnosed as user error.
Notes: Call out T3 explicitly. It’s the one failure area in the Technology Layer that connects directly to patient harm — and it’s also one of the most silent.
Notes: There are six technology failure areas. Again, do not try to memorize the list. Listen for the pattern: the system can be present, available, and still clinically unreliable.
First: wrong system selection. The system does not fit how staff actually work.
Second: access and infrastructure. Staff cannot reliably reach the system where the work happens.
Third: data accuracy and system connections. This is the highest-risk area. Incorrect data can directly affect patient safety, and the failure may be invisible until someone acts on the wrong information.
Fourth: staff not using the system. The system is available, but too slow, too cumbersome, or too disconnected from real workflows.
Fifth: the system does not improve the work. It runs, but the promised improvement never appears.
Sixth: decline after launch. The system works at launch, then deteriorates as support withdraws and small problems compound.
Four of these six can fail silently. That is why technology monitoring cannot stop at uptime.

## Slide 15: Technology Problems Don’t Stay in Technology
Content: Three cascades, each two lines:
Data accuracy failure → staff develop informal workarounds → process becomes inconsistent across the organisation
Staff not using the system → work splits between system and paper → no one has a complete picture of any patient
Wrong system selected without staff input → trust is damaged early → people who might have been supportive become resistant
Subtext: Some of the most significant risks in the Technology Layer are not technical in origin — they come from the People and Process layers. Treating them purely as technical problems produces technical solutions that miss the actual cause.
Notes: Bridge into the Process section.
Notes: Technology problems do not stay technical for long.
When data accuracy fails, staff stop trusting the system. They create paper logs, manual checks, and informal safeguards. The process becomes inconsistent across the organization.
When staff stop using the system, the work splits. Some of it is in the system. Some of it is outside. No one has a complete picture of any given patient.
When a system is selected without genuine staff input, trust is damaged early. People who might have supported the project become resistant before the project has even reached its hardest phase.
So if a technology problem keeps returning, do not assume the cause is technical. It may be sitting in Process or People.

## Slide 16: Process — The Execution System
Content:
What it is: the transition from how things are done today to how they need to be done tomorrow
The hidden complexity: every clinical environment runs on two versions of every process simultaneously — the official one (what the policy says, what the flowchart shows) and the real one (what staff actually do under time pressure, with limited resources)
What success actually requires: the new workflow executing correctly, by all staff — not just champions — in real conditions, without regression
Notes: The “two versions” framing is the most useful thing to land here. It explains why conference room planning exercises so consistently miss the point.
Notes: The Process Layer manages the transition from how work is done today to how it needs to be done after the change.
In the Process Layer, engineered success means the transition period is actively closed. It is not allowed to become the new normal.
Every clinical environment has two versions of every process.
There is the official version: the policy, the flowchart, the version leadership believes is happening.
Then there is the real version: what staff actually do under time pressure, during short-staffed shifts, and in the gaps the formal process never solved.
The gap between those two versions is where implementations fall apart.
Process success is not a signed-off workflow. It is the future-state workflow being executed correctly by actual clinical staff, in real conditions, with workarounds addressed, improvement measured, and no quiet regression.

## Slide 17: The Most Dangerous Operational State in Any Implementation
Content:
What it is: the interval when old and new processes run simultaneously — some records in the system, some on paper, no one with a complete picture of any given patient
Why it is dangerous: mistakes happen, information gets lost, care coordination breaks down — not because of technical failure, but because two versions of reality are running at once
The 30-day rule: within approximately 30 days of launch, if both processes are still running, staff stop perceiving the situation as temporary. It becomes the new normal.
The critical distinction: a controlled step backward is recoverable. A normalised transition period is not — it is a failed implementation wearing the clothes of a work in progress.
Notes: ← The 30-day window is specific, surprising, and actionable. This is the most important concept in the entire Process section. Spend time here.
Notes: Hold onto this phrase: transition period.
This is the interval where old and new processes run at the same time.
Some records are in the new system. Some are on paper. Some staff follow the new process. Some follow the old one. No one has a complete picture of any given patient.
This is where information gets lost, handoffs fail, and errors occur. Not because the system crashed, but because two versions of reality are running at once.
Within about thirty days, if both processes are still running side by side, staff stop treating the situation as temporary. It becomes normal.
A controlled step backward is recoverable. A normalized transition period is not. It is a failed implementation dressed as a work in progress.

## Slide 18: Where Process Actually Fails
Content: Table — one row per failure area, ⚠ marked:
P1 · Getting the current picture wrong ⚠
P2 · Designing a process that cannot survive reality
P3 · Transition period becoming permanent ⚠ ← the organising risk
P4 · Missing the unofficial workarounds ⚠
P5 · Process working for champions, not for everyone ⚠
P6 · Process works but produces no improvement ⚠
P7 · Sliding back to the old way of working
Subtext: 5 of 7 can fail without any obvious warning sign. P4 — missing unofficial workarounds — is the most reliably missed item in any planning exercise. Informal workarounds are not inefficiencies. They are compensating mechanisms for genuine gaps in the formal process. Removing them without replacement does not improve care — it exposes the gap they were covering.
Notes: The P4 note is new and important. It reframes workarounds for an audience that typically wants to eliminate them.
Notes: There are seven process failure areas. The pattern is simple: the process can look clean in governance and still fail on the floor.
First: getting the current picture wrong. The new process is designed against the official story, not the real work.
Second: designing a process that cannot survive reality. It works in planning and fails under short staffing, high demand, or system slowdown.
Third: the transition period becomes permanent. This is the organizing risk of the Process Layer.
Fourth: missing unofficial workarounds. These are not just inefficiencies. Often, they are compensating mechanisms for gaps in the formal process.
Fifth: the process works for champions, but not for everyone. Aggregate compliance hides the weak unit, the night shift, or the reluctant department.
Sixth: the process works but produces no improvement. Compliance is achieved, but outcomes stay flat.
Seventh: sliding back to the old way of working. The future state erodes after the project team leaves.
Five of these seven can fail silently. Floor reality has to be checked directly. The spreadsheet will not tell the whole truth.

## Slide 19: Process Problems Don’t Stay in Process
Content: Three cascades:
Inaccurate current picture → system configured against a false foundation → technology misfit surfaces at deployment as a “technology problem”
Transition period normalises → data splits between old process and new system → system is technically operational but clinically untrustworthy
Process regression visible → champions who carried the change lose credibility with peers → people layer begins to erode
Subtext: Different problems need different decision-makers. Surfacing the real current state requires front-line access. Closing the transition requires operational authority. Sustaining the process after launch requires the management structure to own it. A governance structure that cannot activate the right authority at the right moment turns the failure control map into a planning document — not a management tool.
Notes: Bridge into the People section. The final subtext line earns its place — it’s a precise and uncomfortable observation.
Notes: Process problems spread quickly.
If the current state picture is wrong, the system gets configured against a false foundation. At deployment, the mismatch looks like a technology problem. It began as a process failure.
If the transition period normalizes, data splits between old and new ways of working. The system may be technically operational, but clinically untrustworthy.
If the process regresses, the people who championed it lose credibility. Their advocacy weakens. The People Layer begins to erode.
This is why governance matters. Getting the current picture right requires front-line access. Designing a survivable workflow requires clinical authority. Closing the transition requires operational authority.
If governance cannot activate the right authority at the right moment, the failure control map is not a management tool. It is paperwork.

## Slide 20: People — The Behavior System
Content:
What it is: where every person touched by the project stands in relation to the change — and whether they move in the direction the project needs
What makes it different from the other two layers:
  Technology failure is visible. A system goes down — someone notices, an alert fires.
  Process failure is observable. A workflow is not being followed — documentation gaps appear.
  People failure is neither. It accumulates in silence.
The longest tail: Technology has a go-live date. Process has a future state target. People has neither.
Notes: The three-way contrast is the most important framing in this section. Let it land before moving on.
Notes: Technology and process can look stable on a dashboard. People cannot.
In the People Layer, engineered success means stakeholder movement is tracked and managed. It is not left to communication plans and hope.
The People Layer manages where each person stands in relation to the change, and whether they are moving in the direction the project needs.
Technology failure is visible. A system goes down. Someone notices.
Process failure is observable. A handoff is missed. Documentation is split. Evidence appears.
People failure is neither. A stakeholder drifts from support to disengagement. A champion burns out. A senior leader approves in governance and slow-rolls in operations.
By formal measures, that leader may still look supportive. Operationally, they are an obstacle.
And unlike the other layers, People has no finish line. Behavior does not resolve on a project timeline.

## Slide 21: The Largest Addressable Population Is Waiting
Content:
In nearly every Health IT implementation, the largest single population is neither actively resisting nor actively supporting — they are watching: the project’s momentum, the behavior of people they respect, and the organizational signals around them.
What moves them: not communication plans, not training programs, not executive mandates — but peer influence from someone they trust who has already decided.
The implication: champion placement matters more than champion headcount. Having ten enthusiastic advocates in informatics does not cover the gap in clinical operations.
Subtext: Moving even a portion of the neutral zone toward passive support has more impact on project momentum than converting a single active resistor. This is the highest-leverage activity in the entire People Layer.
Notes: This reframe — placement over headcount — is the most actionable insight in the People section for a leader who owns a champion network.
Notes: In most Health IT implementations, the largest group is neither actively resisting nor actively supporting.
They are watching.
They watch project momentum. They watch the behavior of people they respect. They watch whether leadership is serious after the first pressure point.
Moving even part of this neutral zone toward passive support matters more than converting one active resistor.
What moves them is usually not another email, another training module, or another executive message.
They are asking a social question: who has already decided, and do I trust that person’s judgment?
That is why champion placement matters more than champion headcount. Ten enthusiastic advocates in informatics do not cover a gap in clinical operations.

## Slide 22: Where People Actually Fails
Content: Table — one row per failure area, ⚠ marked:
Pe1 · Stakeholder mapping failure ⚠
Pe2 · Critical node exposure ⚠
Pe3 · Authority-behavior gap ⚠ ← more dangerous than no owner at all
Pe4 · Champion deficit ⚠
Pe5 · Neutral zone inertia
Pe6 · Resistance mismanagement
Pe7 · Tracking decay and regression ⚠
Subtext: 5 of 7 can fail without any obvious warning sign — the highest silent failure concentration across all three layers. Pe3 — the authority-behavior gap — deserves special attention: a stakeholder who holds a title and does not exercise it is more dangerous than no owner at all, because it creates the appearance of accountability without the substance.
Notes: The Pe3 callout is new and important. It’s counterintuitive and will register with anyone who has managed governance structures.
Notes: People failure is the quietest failure domain. There are seven common areas.
First: stakeholder mapping failure. The project does not know who matters, where they stand, or what authority they hold.
Second: critical node exposure. A person who controls decisions, resources, information, or informal influence sits in resistance.
Third: the authority-behavior gap. Someone holds formal accountability but does not exercise it. This is worse than having no owner, because it creates the appearance of control.
Fourth: champion deficit. The advocate network does not cover the terrain it needs to cover.
Fifth: neutral zone inertia. The undecided population is not moving, even after communication and training.
Sixth: resistance mismanagement. Legitimate concern is treated as political opposition, or political opposition is treated as a training problem.
Seventh: tracking decay and regression. The stakeholder map was accurate at the start, then the landscape changed and no one updated it.
Five of these seven can fail silently. There is no dashboard for disengagement.

## Slide 23: People Is Not the Third Equal. It Is the Substrate.
Content: Three cascades:
Authority-behavior gap → process decisions go unmade, execution inconsistency goes unchallenged, regression goes unaddressed — every process domain requiring authority to act is exposed
Neutral zone not moving → technically sound system, properly trained staff → adoption fails because the behavioral conditions for adoption were never created
Champion burnout → peer reinforcement disappears → both process compliance and system adoption deteriorate simultaneously, without any obvious triggering event
Subtext: A technically sound system deployed into a field of passive resistance will fail. A well-designed process owned by nominal champions will regress. People is the condition that makes the other two layers possible — and its failure is the last to be noticed and the most expensive to recover.
Notes: This is the closing argument of the three-layer sequence. The final sentence is worth reading aloud.
Notes: People is not just the third layer. It is the substrate the other two layers depend on.
When the authority-behavior gap is present, process decisions go unmade, inconsistency goes unchallenged, and regression goes unaddressed.
When the neutral zone does not move, adoption fails even if the system is technically sound and training was completed.
When champions burn out, both process compliance and system adoption lose their sustaining mechanism at the same time.
A technically sound system deployed into passive resistance will fail.
A well-designed process owned by nominal champions will regress.
People failure is usually the last to be noticed and the most expensive to recover.

## Slide 24: How Failure Actually Moves Across the Framework
Content: Three named chains — each a compact narrative:
Chain 1 — The Silent Parallel State P1 → P2 → T4 → P3 → T3 → Pe6 The current state was never honestly mapped. The future state process cannot hold. Staff route around the system. The transition never closes. Data splits. Reports become unreliable. Visible failure legitimises the resistance that was there from the start.
Chain 2 — The Post-Launch Collapse T6 → Pe4 → P7 → Pe7 Support withdraws after go-live. The system deteriorates. Champions disengage. The process erodes. No one is tracking any of it — the monitoring cadence was wound down when the project team left.
Chain 3 — The Authority Vacuum Pe3 → P6 → Pe2 → T1 (compounded) A senior leader holds formal accountability but does not exercise it. The system runs; the improvements do not materialise. Critical decisions are made by default. The system becomes progressively less fit for purpose.
Notes: ← NEW SLIDE. These three chains are the most story-shaped, memorable content in the entire framework and they were entirely absent from v1. A conference audience will remember a named failure chain long after they have forgotten a table of failure domains.
Notes: Now we put the pieces together.
The first chain is The Silent Parallel State.
The current state was never honestly mapped. The future process cannot hold. Staff route around the system. The transition never closes. Data splits. Reports become unreliable. Resistance hardens because staff now have evidence that the system cannot be trusted.
The second chain is The Post-Launch Collapse.
Support withdraws after go-live. The system deteriorates gradually. Champions lose credibility and disengage. The process erodes. No one is tracking it, because the monitoring cadence ended when the project team left.
The third chain is The Authority Vacuum.
A senior leader holds formal accountability but does not exercise it. Process ownership becomes nominal. The system runs, but the improvement never materializes. Critical decisions are made by default. The system becomes less fit for purpose over time.
Each chain has an entry point. Intervening there is far cheaper than managing the chain after it has already run.

## Slide 25: The Framework Across the Project
Content: Five-phase timeline, each with its primary risk:
Phase 1 — Initiation & Discovery → Primary risk: building on a false foundation
Phase 2 — Design & Configuration → Primary risk: embedding failure into the design
Phase 3 — Testing & Piloting → Primary risk: a clean test environment that does not predict real deployment
Phase 4 — Go-Live & Transition → Primary risk: treating go-live as the finish line
Phase 5 — Post-Live Sustainment → Primary risk: failure that accumulates after the project team leaves
Subtext: The framework’s emphasis shifts across phases — not because different things matter at different times, but because the nature of the risk changes. The instruments most relevant to managing it change with it.
Notes: ← NEW SLIDE. This replaces the previous “Transfer Test” slide, which was too narrow to close a Synthesis section. The lifecycle view gives the audience a practical map for when to apply what they have just learned — which is the question a conference audience is most likely to leave asking.
Notes: The framework does not change across the project lifecycle. The risk focus changes.
In Initiation and Discovery, the risk is building on a false foundation. This is where real workflows, stakeholder positions, infrastructure, data quality, and success criteria are established.
In Design and Configuration, the risk is embedding failure into the design. Many process decisions are made inside system configuration before anyone names them as process decisions.
In Testing and Piloting, the risk is a clean test environment that does not predict real deployment. This is the last safe point to refine response protocols.
In Go-Live and Transition, the risk is treating go-live as the finish line. The priority is closing the transition period quickly, with floor support, leadership presence, unit-level monitoring, and a thirty-day escalation trigger.
In Post-Live Sustainment, the risk is failure after the project team leaves. Ownership transfer, twelve-month compliance monitoring, and scheduled stakeholder reassessments are not optional.
Across all phases, the outputs must become live instruments: success criteria, assumption trackers, risk registers, detection cadences, prevention tasks, and response protocols.
If those outputs stay in a slide deck, the framework has not been implemented.

## Slide 26: Failure Is the Default. Success Is Engineered.
“Change management is the disciplined management of failure across People, Process, and Technology — concurrent with project execution — to protect the integrity of the transition from the current to the future state.”
Subtext: The framework does not promise a successful implementation. It gives you the structure to make failure visible early enough to do something about it.
Notes: Return to the Core Statement. Close on the premise, not on optimism. The repetition is intentional — the audience first encountered this sentence on Slide 5 without the context to fully understand it. They have that context now. Questions welcome.
Notes: We began with the Core Statement. It is worth hearing again.
“Change management is the disciplined management of failure across People, Process, and Technology — concurrent with project execution — to protect the integrity of the transition from the current to the future state.”
The first time, that sentence was a premise. Now it is a summary.
This framework does not promise a successful implementation. It gives you the structure to make failure visible early enough to act.
Before the silent parallel state becomes normal.
Before the post-launch collapse begins.
Before the authority vacuum swallows the improvement the project was meant to deliver.
Failure is the default. Success is engineered. The discipline is how you protect the patient, the clinician, and the transition between them.